**Sprint 1 Report**

Rapid Review

Developed by Jetskiz

10/22/24

Actions to stop doing

* Keep daily standup within 15 minutes because they are at 9:45 pm already.
* Stop being late to standups

Actions to start doing

* Should always get at least 2 people to check dev branch is stable after a merge
* Have tests for all of our code because it is hard to check everything still works all the time
* Announce when we are modifying firebase because it is shared, so it can get confusing when the database suddenly changes

Actions to keep doing

* Keep up communication on discord
* Have one person mainly in charge of keeping dev branch stable on git
* Meeting times for daily standups still work for everyone

Work completed:

* MH1, MH3, SH4

Work not completed:

* MH2

Work completion rate:

* Total number of user stories completed: 3
* Total number of estimated ideal work hours completed: 30.5+
* Total number of days in sprint: 13 days
* User stories/day: 0.23 user stories per day
* Ideal work hours/day: 2.34

[Final Sprint 1 Burn Up Chart](https://docs.google.com/spreadsheets/d/1eHgCie0gl1epL3AF1GVDksm5EgJ5bhD_waqHRiB9Y_s/edit?usp=drive_link)