**Sprint 2 Report**

Rapid Review

Developed by Jetskiz

11/4/24

Actions to stop doing

* Going overtime on meetings 🦧
* Being late/ Not showing up 😭

Actions to start doing

* Start following the Team Agreements we decided on
* Ensure we followed our definitions of done before marking an item as done
* Have more frontend tests
* Follow chosen coding standards and styles (for front and backend)

Actions to keep doing

* Having continuous integration (pulling the dev branch into working branches)
* Good communication on Discord
* Post bug fix tasks on Jira 😼

Work completed:

* MH1, MH2, MH3, MH4

Work not completed:

* N/A

Work completion rate:

* Total number of user stories completed: 4
* Total number of estimated ideal work hours completed: 37.75 hours
* Total number of days in sprint: 13 days
* User stories/day: 0.31
* Ideal work hours/day: 2.9
* Average User stories/day: 0.27
* Average ideal work hours/day: 2.79

[Final Sprint 2 Burn Up Chart](https://docs.google.com/spreadsheets/d/1DWl5L7ELcEUnYk3TzgRhLkYxSkhXXZ5MXQK1HswL4vg/edit?usp=sharing)