**Sprint 3 Report**

Rapid Review

Developed by Jetskiz

11/18/24

Actions to stop doing

* N/A

Actions to start doing

* Prettify and lint code before pushing to remote
* Pull from dev into any currently working branches whenever dev is updated
* From dev branch, branch into user stories, then in each user story, branch into tasks
  + Definition of done is now to merge into parent branch

Actions to keep doing

* Communication on Discord
* Good GitHub repository management

Work completed:

* User stories: MH1, SH1, SH3
* Infrastructure: Refactoring, code coverage, UI updates, frontend unit tests
* Found bugs fixed: Bug 3
* Found bugs not fixed: Bugs 1, 2, 4, 5, 6
* Work not completed: N/A

Work completion rate:

* Total number of user stories completed: 3
* Total number of estimated ideal work hours completed: 25
* Total number of days in sprint: 13 days
* User stories/day: 0.23
* Ideal work hours/day: 1.92
* Average User stories/day: 0.25
* Average ideal work hours/day: 2.39

[Sprint 3 Burn up Chart](https://docs.google.com/spreadsheets/d/11TiuKXU5MQU_4d5rGcZFlB3FO5xtiopai-aLYNPKwpg/edit?gid=0#gid=0)