**Sprint 4 Report**

Rapid Review

Developed by Jetskiz

12/2/24

Actions to stop doing

* Being late/ not attending meetings

Actions to start doing

* Check that when the merge is done (from the dev branch) it doesn’t break anything
* Write unit tests

Actions to keep doing

* When dev is updated, merge immediately to any working branches

Work completed:

* User stories: MH1, SH1
* Infrastructure:
  + UI improvements
  + LLM Prompt fixing
* Bugs: 2, 6, 8-16
* Work not completed:
  + Increase code coverage of backend and frontend
  + Refactor CreateSetPage component
  + Refactor CreateQuizPage component

Work completion rate:

* Total number of user stories completed: 2
* Total number of estimated ideal work hours completed: 12
* Total number of days in sprint: 13 days
* User stories/day: 0.15
* Ideal work hours/day: 0.92
* Average User stories/day: 0.23
* Average ideal work hours/day: 2.02

[Sprint 4 Burn up Chart](https://docs.google.com/spreadsheets/d/1Ps-Q2gPjsr409De7CoPVSwD_zJuXHjIXp-9tyg6UNOM/edit?gid=0#gid=0)