## Slide 1
To Do
In Progress
Done
Notes: Template!

## Slide 2
To Do
In Progress
Done
Make Homepage UI (2-3 Hours)
Make Basic Blank set UI (1-2 Hours)
Writing the http calls and other processing in front end
(2 hours)
Set up data base of flash card set (est, 1 hr, act 1.5 min) - Jiemas
Write the OpenAPI Yami File (est 1 Hour, act 1.5 hour)
Write the http server functions (talking to database & related things) (act 1.5 hours)- Jiemas
Write Back end Tests (act 1.5 hours) - Jiemas
Write e2e tests
Notes: MUST HAVE
- 8 Points

## Slide 3
To Do
In Progress
Done
Make UI button(1 hour)
Writing the http calls (and other data processing in front end) (30 mins)
Writing the openAPI yami file (15 mins)
Write the http server functions (talking to data base and related things (30 mins)
Write e2e Tests
Write Back end Tests
Notes: MUST HAVE
- (5 Story Points)

## Slide 4
To Do
In Progress
Done
Make basic text prompt (1-2 hours)
Write Front end tests
Writing https calls & and other data processing in front end
Set up data base of flash cards (Jiemas)
Write open API yami file (Jiemas)
Write http server functions (Talk to DB) (Jiemas)
Write back end test (Jiemas)
Write e2e tests
Notes: MUST HAVE
- 8 Story Points

## Slide 5
To Do
In Progress
Done
Make basic UI alert
Make code to detect duplicate content
Write front end tests
Write e2e tests
Notes: SHOULD HAVE
- 3 story points